Inflation & Unemployment Forecasting Bake-Off

Revised 10-Day Project Plan  |  May 2026

Updated to reflect dashboard output format decision made after Day 6.

1. Project Goal

Build a forecasting system that compares traditional time-series models against machine learning models for predicting inflation and unemployment. The goal is not simply to achieve the lowest forecast error, but to demonstrate which model class performs better, under what conditions, and why — and to present those findings in a way that is rigorous, honest, and visually compelling.

"Do traditional time-series models outperform machine learning methods in forecasting inflation and unemployment, or do ML methods gain an edge once richer predictor sets and nonlinear patterns are included?"

2. Targets, Horizons & Model Lineup

Forecast Targets

| Variable | Transformation | Role |
| --- | --- | --- |
| CPI Inflation (Headline) | Year-over-year % change (12-month) | Primary target |
| Core CPI Inflation | Year-over-year % change (12-month) | Secondary target / predictor |
| Unemployment Rate | Level | Primary target |

Forecast Horizons

Forecasts are generated at three horizons: 1 month ahead (h=1), 3 months ahead (h=3), and 6 months ahead (h=6).

Model Lineup

| Category | Model | Description |
| --- | --- | --- |
| Baseline | Naive | Last observed value carried forward. The minimum bar every model must clear. |
| Classical | ARIMA | Captures autocorrelation in a single series using its own history and forecast errors. |
| Classical | VAR | Models inflation and unemployment jointly, capturing cross-variable dynamics. |
| Machine Learning | Ridge | Penalised linear regression across all macro predictors. Controls overfitting via L2 penalty. |
| Machine Learning | Lasso | Like Ridge but performs automatic variable selection via L1 penalty. |
| Machine Learning | Random Forest | Ensemble of 100 decision trees. Robust to outliers and nonlinear relationships. |
| Machine Learning | XGBoost | Gradient boosting algorithm. Industry standard for tabular forecasting competitions. |

Evaluation Framework

Method:  Expanding-window backtesting from January 2000 through February 2026 (~300 evaluation points per model).

Min training:  Minimum 60 months of training data before the first forecast.

Metrics:  RMSE (Root Mean Squared Error) and MAE (Mean Absolute Error), reported separately per target and horizon.

Leakage:  No look-ahead bias — each model trained only on data available at that point in time.

3. Final Deliverables

| Deliverable | Format | Description |
| --- | --- | --- |
| Interactive Results Dashboard | Single self-contained .html file | Plotly dashboard with model toggles, horizon dropdowns, sub-period analysis, and feature importance |
| Progress Report (Days 1–4) | Word document (.docx) | Client-facing write-up of scope, data, EDA, and classical model results |
| Final Report | Word document (.docx) | Full write-up including ML results, findings, and conclusions |
| Reproducible Codebase | Python scripts + .env + README | End-to-end pipeline from raw FRED data to final outputs, runnable from one API key |
| Master Error Table | CSV (results/master_errors.csv) | RMSE and MAE for all 7 models × 2 targets × 3 horizons |

4. Day-by-Day Plan

The plan below reflects the revised structure agreed after Day 6, including the decision to replace static matplotlib output (originally planned for Day 9) with an interactive Plotly HTML dashboard.

Day 1 — Project Scoping  ✅  Complete

Lock in all design decisions before touching any data or code.

| Decision | Choice Made |
| --- | --- |
| Inflation measure | Year-over-year % change in CPI (12-month rolling) |
| Forecast horizons | h = 1, 3, 6 months ahead |
| Forecast frequency | Monthly |
| Evaluation method | Expanding window from January 2000 |
| Min training window | 60 months (5 years) |

Deliverable:  One-paragraph project objective

Locked list of target variables, forecast horizons, and initial model list

Day 2 — Data Collection  ✅  Complete

Pull all macroeconomic series from FRED, align to monthly frequency, and apply transformations. Tools: fredapi, pandas, python-dotenv.

| Series | FRED ID | Transformation |
| --- | --- | --- |
| CPI (All Items) | CPIAUCSL | YoY % change |
| Core CPI | CPILFESL | YoY % change |
| Unemployment Rate | UNRATE | Level |
| Federal Funds Rate | FEDFUNDS | Level |
| 10-Year Treasury | GS10 | Level |
| 3-Month T-Bill | TB3MS | Level |
| Yield Spread (10Y−3M) | Derived | Level |
| Industrial Production | INDPRO | MoM % change |
| Nonfarm Payrolls | PAYEMS | MoM % change |
| Oil Prices (WTI) | DCOILWTICO | MoM % change |
| Consumer Sentiment | UMCSENT | Level |
| M2 Money Supply | M2SL | MoM % change |

Output:  data/raw/raw_macro.csv — 435 rows, 11 series, 1990–2026

data/processed/macro_monthly.csv — 421 rows, 12 model-ready features

data/data_dictionary.md — full variable definitions

Day 3 — Exploratory Data Analysis  ✅  Complete

Understand the structure of the series before modelling. Tools: matplotlib, seaborn.

Inflation averaged 2.6% (range: −2.0% to +9.0%). 2022 spike is a clear structural outlier.

Unemployment averaged 5.7% (range: 3.4% to 14.8%). COVID-19 spike in April 2020 is the dominant event.

Phillips Curve relationship has broken down post-2000. 2022 shows high inflation with moderate unemployment simultaneously.

Yield spread (10Y−3M) inverted ahead of both 2008 and 2020 recessions — a valuable leading indicator.

Oil prices show extreme monthly volatility (−54% to +85%), validating the percentage-change transformation.

Deliverable:  Six publication-quality figures saved to figures/

Day 4 — Classical Benchmark Models  ✅  Complete

Build and backtest Naive, ARIMA, and VAR using the expanding-window framework. Tools: statsmodels.

| Model | Inflation h=1 | Inflation h=3 | Inflation h=6 | Unemp. h=1 | Unemp. h=3 | Unemp. h=6 |
| --- | --- | --- | --- | --- | --- | --- |
| Naive | 0.449 | 0.977 | 1.435 | 0.642 | 1.087 | 1.400 |
| ARIMA | 0.402 | 0.979 | 1.460 | 1.039 | 2.951 | 7.003 |
| VAR | 0.431 | 1.127 | 1.974 | 0.989 | 2.729 | 5.937 |

Key finding: ARIMA edges Naive at h=1 for inflation (+10%) but is beaten by Naive at longer horizons. For unemployment, Naive dominates at every horizon. The ARIMA h=6 unemployment RMSE of 7.0 is driven by the COVID-19 shock — ARIMA extrapolated the spike as a persistent trend, producing catastrophic errors.

Deliverable:  results/forecasts_arima_var.csv and results/errors_arima_var.csv

Day 5 — Machine Learning Models  ✅  Complete

Build and backtest Ridge, Lasso, Random Forest, and XGBoost with 84 lagged macro features. Tools: scikit-learn, xgboost.

| Model | Inflation h=1 | Inflation h=3 | Inflation h=6 | Unemp. h=1 | Unemp. h=3 | Unemp. h=6 |
| --- | --- | --- | --- | --- | --- | --- |
| Ridge | 0.514 | 1.359 | 1.545 | 2.150 | 2.261 | 2.615 |
| Lasso | 0.229 | 0.811 | 1.163 | 1.902 | 2.057 | 2.564 |
| RF | 0.421 | 0.795 | 1.060 | 0.448 | 0.903 | 1.168 |
| XGBoost | 0.356 | 0.769 | 0.859 | 0.296 | 0.900 | 0.956 |

Key findings: Lasso dominates at h=1 inflation (0.229 vs ARIMA 0.402). XGBoost wins at all other cells. Tree-based models handle the COVID spike far better than linear ML — Ridge and Lasso are worse than Naive for unemployment at every horizon.

Deliverable:  results/forecasts_ml.csv and results/errors_ml.csv

Day 6 — Master Bake-Off Merge  ✅  Complete

Merge all forecast outputs into a single master table for comparison across all 7 models, 2 targets, and 3 horizons.

|  | h=1 Winner | h=3 Winner | h=6 Winner |
| --- | --- | --- | --- |
| Inflation | Lasso (0.229) | XGBoost (0.769) | XGBoost (0.859) |
| Unemployment | XGBoost (0.296) | XGBoost (0.900) | XGBoost (0.956) |

Deliverable:  results/master_forecasts.csv — 1,864 forecast observations

results/master_errors.csv — RMSE and MAE for all 42 model-target-horizon combinations

Day 7 — Diagnostics & Interpretation  ⬜  Upcoming

Move beyond 'which model won' and understand why. Outputs from this day feed directly into the dashboard panels.

Residual plots per model — check for systematic patterns or structural break sensitivity

Feature importance for Random Forest and XGBoost — which predictors drive each target

Sub-period RMSE breakdown — pre-2008, 2008–2019, 2020+ — to assess stability across regimes

All outputs saved as CSVs for dashboard consumption

Deliverable:  results/subperiod_errors.csv

results/feature_importance_rf.csv and results/feature_importance_xgb.csv

Residual analysis figures (figures/residuals_*.png)

Day 8 — Refinement  ⬜  Upcoming

Review the diagnostic outputs and tighten the weakest components. Focus on improving the quality of the comparison, not adding new models.

Tune ARIMA order selection if residuals show systematic patterns

Tune XGBoost and RF hyperparameters using a held-out validation window

Review Lasso penalty — confirm it is not over-shrinking at longer horizons

Assess whether any predictors should be dropped based on feature importance findings

Deliverable:  Final confirmed model specifications for all 7 models

Day 9 — Interactive Dashboard  ⬜  Upcoming  [Revised from original plan]

Build a single self-contained interactive HTML dashboard using Plotly. This replaces the static matplotlib visualisation script originally planned for Day 9. Tools: plotly.

| Dashboard Panel | Chart Type | Interactive Controls |
| --- | --- | --- |
| Winner scorecard | Summary table | None — fixed overview |
| RMSE horse race | Bar chart | Target dropdown, horizon dropdown |
| Actual vs Predicted | Time series | Model toggles, horizon selector, zoom |
| Sub-period breakdown | Grouped bar chart | Target dropdown, horizon dropdown |
| Feature importance | Horizontal bar chart | Model selector (RF vs XGBoost), target + horizon dropdowns |

Deliverable:  dashboard.html — single file, no server required, fully portable

Day 10 — Final Report  ⬜  Upcoming

Produce the final written report, update the progress Word document with complete findings, and finalise the project README.

Report structure:

Motivation — why forecasting inflation and unemployment matters

Research question — traditional vs ML methods

Data — sources, transformations, sample period

Methods — all 7 models with brief technical descriptions

Evaluation — expanding-window framework, RMSE, MAE

Findings — which models won, at which horizons, and why

Conclusion — does ML add value, or do simpler models remain competitive?

Deliverable:  Final Word report (.docx) with complete results and conclusions

Updated README.md with final findings summary

5. Technology Stack

| Library | Version | Purpose |
| --- | --- | --- |
| pandas | 3.0.2 | Data wrangling and time series alignment |
| numpy | 2.4.4 | Numerical operations and error metrics |
| fredapi | 0.5.2 | FRED API data pull |
| statsmodels | 0.14.6 | ARIMA and VAR models |
| scikit-learn | 1.8.0 | Ridge, Lasso, Random Forest, pipeline utilities |
| xgboost | 3.2.0 | XGBoost gradient boosting |
| matplotlib | 3.10.9 | EDA figures (Days 2–3) |
| seaborn | 0.13.2 | Correlation heatmaps and styled EDA plots |
| plotly | TBD | Interactive HTML dashboard (Day 9) |
| python-docx | 1.2.0 | Word document generation |
| python-dotenv | 1.2.2 | Secure API key management |

6. Repository Structure

| Path | Contents |
| --- | --- |
| data/raw/ | Raw FRED CSV downloads |
| data/processed/ | Clean merged monthly feature dataset |
| data/data_dictionary.md | Variable definitions and transformations |
| src/01_collect_data.py | Day 2: FRED pull and feature engineering |
| src/02_eda.py | Day 3: Six EDA figures |
| src/03_arima_var.py | Day 4: ARIMA + VAR expanding-window backtest |
| src/04_ml_models.py | Day 5: Ridge / Lasso / RF / XGBoost backtest |
| src/05_backtesting.py | Day 6: Master error table merge |
| src/06_diagnostics.py | Day 7: Residuals, feature importance, sub-period |
| src/07_dashboard.py | Day 9: Plotly interactive HTML dashboard |
| results/ | Forecast CSVs and error tables |
| figures/ | EDA and diagnostic plots |
| Debriefs/ | Word documents — progress reports and project plan |
| .env | FRED API key (not committed to version control) |
| requirements.txt | Full dependency list |
| README.md | Project overview and run instructions |

All code, data, and outputs are reproducible from a single FRED API key with no manual data entry.